Daily Standup Meeting

|  |  |
| --- | --- |
| Found It | Group Name: Team 05 |
| Sprint Number: 5 | Date and Time: 16/04 |

**List of attendance:**

* Name: Saki Attended? **YES**/NO
* Name: Peter Attended? **YES**/NO
* Name: Rayan Attended? **YES**/NO
* Name: Arun Attended? **YES**/NO
* Name: Prantik Attended? **YES**/NO

**Project Progress:**

**Team Member (1): Name: Saki**

What did you accomplish yesterday?

Helped test found item claim functionality and resolved a display bug where the number of claims was incorrectly shown as 0 despite DB entries.

What will you do today?

Continue testing claim approval flows and work on final UI touches for claimed item indicators.

What obstacles are impeding your progress?

Need assistance validating edge cases when multiple users claim the same item.

**Team Member (2): Name: Peter**

What did you accomplish yesterday?

Researched conflict handling and data integrity techniques for managing concurrent claims.

What will you do today?

Assist with documentation for claim resolution logic and help QA test the claim rejection feature.

What obstacles are impeding your progress?

Still reviewing the full logic for claim rejection and UI feedback to the user.

**Team Member (3): Name: Rayan**

What did you accomplish yesterday?

Updated ClaimService.cs and Program.cs to support view and revoke user claims.

Fixed LostItemService.cs and FoundItemService.cs with updated manage methods and added comments.

Multiple commits indicate heavy involvement in integrating claim management and item tracking logic.

What will you do today?

Finalize UI feedback for claim revocation and clean up redundant service methods.

What obstacles are impeding your progress?

None currently—just working through final cleanup and tests.

**Team Member (4): Name: Arun**

What did you accomplish yesterday?

Supported review of lost/found item management logic and collaborated on cross-service integrations for claim enforcement rules.

What will you do today?

Help with validating claim rejection rules when multiple claims exist and item is approved.

What obstacles are impeding your progress?

Some confusion with overlapping service responsibilities between claim and item services.

**Team Member (5): Name: Prantik**

What did you accomplish yesterday?

Collaborated on handling data conflicts—especially focused on the merge from main and ensuring no duplicate claims are allowed.

What will you do today?

Assist in regression testing and begin outlining a QA checklist for the team.

What obstacles are impeding your progress?

Still resolving minor merge-related config issues in local environment.

***“Alone we can do so little; together we can do so much.” – Helen Keller***