Daily Standup Meeting

|  |  |
| --- | --- |
| Found It | Group Name: Team 05 |
| Sprint Number: 6 | Date and Time: 17/04 |

**List of attendance:**

* Name: Saki Attended? **YES**/NO
* Name: Peter Attended? **YES**/NO
* Name: Rayan Attended? **YES**/NO
* Name: Arun Attended? **YES**/NO
* Name: Prantik Attended? **YES**/NO

**Project Progress:**

**Team Member (1): Name: Saki**

What did you accomplish yesterday?

Fully implemented the viewLostItem feature.

Added full lost item management with search and action functionality for users.

What will you do today?

Work on refining the user interface experience and verifying that lost item actions are behaving as expected.

What obstacles are impeding your progress?

Occasional console clutter during testing—currently under review.

**Team Member (2): Name: Peter**

What did you accomplish yesterday?

Researched bug handling and contributed feedback on console clarity improvements and header formatting.

What will you do today?

Assist in polishing program headers and improving clarity in printed outputs.

What obstacles are impeding your progress?

Still getting familiar with multi-class coordination across services.

**Team Member (3): Name: Rayan**

What did you accomplish yesterday?

Updated Program.cs and PrinterService.cs with view/revoke claims, user interface improvements, and console header formatting.

Integrated header display for a cleaner console UI.

What will you do today?

Work on final pass for menu logic and fix remaining claim-related formatting inconsistencies.

What obstacles are impeding your progress?

Some console views are inconsistent across services, still aligning them.

**Team Member (4): Name: Arun**

What did you accomplish yesterday?

Supported menu integration with ViewAndRevokeUserClaims. Helped validate changes in program flow.

What will you do today?

Assist with regression testing and begin preparing documentation for claim-related features.

What obstacles are impeding your progress?

Intermittent issues with function call order in the main menu flow.

**Team Member (5): Name: Prantik**

What did you accomplish yesterday?

Committed a fix for a crash in create claim.

Helped clean up console outputs and added clarity improvements to claims and item management.

What will you do today?

Review error-handling routines and finalize bug fix validations across key services.

What obstacles are impeding your progress?

None at the moment, progressing smoothly after yesterday’s fixes.

***“Alone we can do so little; together we can do so much.” – Helen Keller***